Victory Link

info@victorylink.com

CAP DEPLOYMENT PLAN
vsersion 1.5

1. INTRODUCTION

The purpose of this document is to define a deployment plan for the software application/system... This document contains detailed schedule, resource, technical, and support information necessary for successful deployment of the software application/system.

1.1 PROJECT IDENTIFICATION

| Project Name : | CAP 1.5 |
| --- | --- |
| Technical Manager | Omar Ali |
| Team Leader | Mohamed Abd El Megeed |
| Launch Date: | 05/10/2015 |

2. DEPLOYMENT PLAN

This section provides detailed information on the deployment of the software application/system. Included in the Deployment Plan schedule and resource information, Deployment methods, technology infrastructure and support considerations, deployment testing and training requirement, and any known conflicts or issues with the software.

2.1 DEPLOYMENT SCHEDULE AND RESOURCES

| Target Deployment and Sequence |  | Feature/Upgrade |  | Release Number | Release Dates | Duration (Min.) | Server Name | Server Status | Resource Requirements |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP Receiver Service |  | Upgrade |  | 1.5 | October 5, 2015 | 10 | SV-CAPAPP-01 | Down | V.L Team |
| Mail Receiver Service |  | Upgrade |  |  | October 5, 2015 | 10 | SV-CAPAPP-01 |  | V.L Team |
| Health Report Service |  | Feature |  |  | October 5, 2015 | 20 | SV-CAPAPP-01 |  | V.L Team |
| Request Time Out Service |  | Upgrade |  |  | October 5, 2015 | 15 | SV-CAPAPP-01 |  | V.L Team |
| Monitor Service |  | Feature |  |  | October 5, 2015 | 20 | SV-CAPAPP-01 |  | V.L Team |
| SMS Sender Service |  | Upgrade |  |  | October 5, 2015 | 10 | SV-CAPAPP-01 |  | V.L Team |
| USSD integration Service |  | Upgrade |  |  | October 5, 2015 | 20 | SV-CAPAPP-01 |  | V.L Team |
| Web Application |  | Upgrade |  |  | October 5, 2015 | 15 | SV-CAPWEP-02 |  | V.L Team |
| Reporting Tool |  | Upgrade |  |  | October 5, 2015 | 5 | SV-CAPWEP-02 |  | V.L Team |
|  |  |  | Total Duration / Hours |  |  | 2 Hours |  |  |  |

2.1 Roll Back Plan

| Old Release No. | Scheduled Release Dates | Duration (Min.) | Server Name | Server Status | Resource Requirements |
| --- | --- | --- | --- | --- | --- |
| 1.0 | October 5, 2015 | 10 |  | Down | V.L Technical Team |
|  | October 5, 2015 | 10 |  |  | V.L Technical Team |
|  | October 5, 2015 | 20 |  |  | V.L Technical Team |
|  | October 5, 2015 | 15 |  |  | V.L Technical Team |
|  | October 5, 2015 | 20 |  |  | V.L Technical Team |
|  | October 5, 2015 | 10 |  |  | V.L Technical Team |
|  | October 5, 2015 | 20 |  |  | V.L Technical Team |
|  | October 5, 2015 | 15 |  |  | V.L Technical Team |
|  | October 5, 2015 | 5 |  |  | V.L Technical Team |
| Total Duration / Hour |  | 2 Hours |  |  |  |

2.2 DEPLOYMENT Process & Deployment Acceptance Criteria

- Upgrade Operational and Archiving Database.

- Upgrade HP Receiver Service.

- Install Health Report Service.

- Install Daily Checkup Report service.

- Install Monitoring Service.

- Upgrade System Reports

- Move Web Application from test environment to live server.

- Assure that .net framework is the required version 4.5.

- Assure that all web pages are working correctly.

- Assure that all services are working and mail engine is sending correctly.

- Using the install util “WindowsServicePath\WindowsServiceName.exe” from the command prompt.