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The purpose of this document is to define a deployment plan for the software application/system... This document contains detailed schedule, resource, technical, and support information necessary for successful deployment of the software application/system.


1.1 PROJECT IDENTIFICATION

	Project Name :
	CAP 1.5

	Technical Manager
	Omar Ali

	Team Leader
	Mohamed Abd El Megeed

	Launch Date:
	05/10/2015
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2. DEPLOYMENT PLAN

This section provides detailed information on the deployment of the software application/system. Included in the Deployment Plan schedule and resource information, Deployment methods, technology infrastructure and support considerations, deployment testing and training requirement, and any known conflicts or issues with the software.

2.1 DEPLOYMENT SCHEDULE AND RESOURCES

	Target Deployment and Sequence
	Feature/Upgrade
	Release Number
	Release Dates
	Duration (Min.)
	Server Name
	Server Status
	Resource Requirements

	[bookmark: _GoBack]HP Receiver Service
	Upgrade
	

1.5

	October 5, 2015
	10
	SV-CAPAPP-01
	
Down
	V.L Team

	Mail Receiver Service
	Upgrade
	
	October 5, 2015
	10
	SV-CAPAPP-01
	
	V.L Team

	Health Report Service
	Feature
	
	October 5, 2015
	20
	SV-CAPAPP-01
	
	V.L Team

	Request Time Out Service
	Upgrade
	
	October 5, 2015
	15
	SV-CAPAPP-01
	
	V.L Team

	Monitor Service
	Feature
	
	October 5, 2015
	20
	SV-CAPAPP-01
	
	V.L Team

	SMS Sender Service
	Upgrade
	
	October 5, 2015
	10
	SV-CAPAPP-01
	
	V.L Team

	USSD integration Service
	Upgrade
	
	October 5, 2015
	20
	SV-CAPAPP-01
	
	V.L Team

	Web Application
	Upgrade
	
	October 5, 2015
	15
	SV-CAPWEP-02
	
	V.L Team

	Reporting Tool
	Upgrade
	
	October 5, 2015
	5
	SV-CAPWEP-02
	
	V.L Team

	
	
	Total Duration / Hours
	2 Hours
	
	
	


















2.1 Roll Back Plan

	Old Release No.
	Scheduled Release Dates
	Duration (Min.)
	Server Name
	Server Status
	Resource Requirements

	


1.0
	October 5, 2015
	10
	
	

Down
	V.L Technical Team

	
	October 5, 2015
	10
	
	
	V.L Technical Team

	
	October 5, 2015
	20
	
	
	V.L Technical Team

	
	October 5, 2015
	15
	
	
	V.L Technical Team

	
	October 5, 2015
	20
	
	
	V.L Technical Team

	
	October 5, 2015
	10
	
	
	V.L Technical Team

	
	October 5, 2015
	20
	
	
	V.L Technical Team

	
	October 5, 2015
	15
	
	
	V.L Technical Team

	
	October 5, 2015
	5
	
	
	V.L Technical Team

	Total Duration / Hour
	
	2 Hours
	
	
	







[bookmark: page6]2.2 DEPLOYMENT Process & Deployment Acceptance Criteria


1. Upgrade Operational and Archiving Database. 

1. Upgrade HP Receiver Service. 

1. Install Health Report Service. 
1. Install Daily Checkup Report service. 

1. Install Monitoring Service. 
1. Upgrade System Reports

1. Move Web Application from test environment to live server. 
1. Assure that .net framework is the required version 4.5. 

1. Assure that all web pages are working correctly. 
1. Assure that all services are working and mail engine is sending correctly.
1. Using the install util “WindowsServicePath\WindowsServiceName.exe” from the command prompt.
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